PHASE 1  ·  COMMITTED SCOPE

CRM Platform — Feature List

Rev 9  ·  26 July 2026  ·  Ref FSD-01  ·  Confidential

Forty committed deliverables across four work-streams. Referral is no longer a separate work-stream — referred clients are served by the Core capabilities and attributed through the IB module. The IB structure is fixed at two levels, L1 and L2, both earning. Administrative client management is a filterable list; the consolidated client profile is deferred.

| WORK-STREAM | DELIVERABLES | DELIVERY SEQUENCE |
| --- | --- | --- |
| Core & Shared Platform | 11 | 1 — Foundation |
| IB & Partner | 12 | 2 — Commission engine |
| Individual Clients | 5 | 3 — Onboarding |
| Administration & Access | 12 | Cross-cutting |
| Total committed | 40 | 90 days |

Delivery

Committed:  all 40 deliverables within 90 calendar days of kickoff.

Target:  the team will work to complete the scope inside 60 days.

Build order: core foundations (accounts, wallets, commission loop), then MT5 accounts and tiers, the money layer, manual KYC, IB programs and L1/L2 distribution, individual onboarding and referral attribution, and administration. Administration and access control are delivered cross-cutting throughout.

01   Core & Shared Platform11 DELIVERABLES

| REF | DELIVERABLE | SCOPE NOTE |
| --- | --- | --- |
| CORE-01 | MT5 account creation | Configurable leverage, group, password |
| CORE-02 | MT5 trading-group sync | Idempotent; ticket/login unique |
| CORE-03 | Live vs Demo accounts | Environment flag + list filter |
| CORE-04 | Account tiers / products | VIP, Classic, Standard LIVE, Welcome Bonus |
| CORE-06 | Wallets (USD + USDT) | Per-currency, append-only ledger |
| CORE-07 | Deposit | Whish (fiat) + USDT (stablecoin) |
| CORE-08 | Withdrawal + email OTP | 2FA-protected; email on success/failure |
| CORE-13 | Transaction state machine | Pending / success / failure |
| CORE-15 | KYC + verification levels | Manual review, L0 to L1 |
| CORE-18 | User profile | Identifier, email(configuration by admin ), DOB, address |
| CORE-22 | Trading-accounts view | Live balance & equity from MT5 |

02   IB & Partner12 DELIVERABLES

| REF | DELIVERABLE | SCOPE NOTE |
| --- | --- | --- |
| IB-01 | IB onboarding / approval | Status gates partner portal |
| IB-03 | Link-type categorization | Individual / referral / partner |
| IB-04 | Commission calc engine | Spread-based, on deal close |
| IB-05 | Rebate + commission split | Per program mode |
| IB-06 | IB programs / tier ladder | Includes L1 & L2 shares |
| IB-08 | Commission to agent wallet | Idempotent, once per deal |
| IB-11 | IB wallet + ledger | Append-only, immutable |
| IB-12 | Payout / withdrawal (single payout) | Request, approve, pay |
| IB-14 | Referral link & attribution | One durable attribution per user |
| IB-15 | Settlement-window confirm | Accrued, confirmed, credited |
| IB-16 | Commission method (spread-based) | Configured in program catalogue |
| IB-17 | Two-level structure (L1 + L2) | Both earn; no level beyond L2 |

03   Individual Clients5 DELIVERABLES

| REF | DELIVERABLE | SCOPE NOTE |
| --- | --- | --- |
| IND-01 | Direct (Normal) self-signup | No agent attribution |
| IND-02 | Normal type in business logic | First-class classification |
| IND-03 | Individual profile + KYC | Reaches verification level 1 |
| IND-04 | Individual MT5 account | Created with no IB linkage |
| IND-05 | Individual deposit / withdraw | Withdrawal under email OTP |

04   Administration & Access12 DELIVERABLES

| REF | DELIVERABLE | SCOPE NOTE |
| --- | --- | --- |
| ADM-01 | Client list & filtering | ~219K records; no profile view this phase |
| ADM-03 | Withdrawal / verification handling | Reason list + email + retry |
| ADM-07 | Products module | Caption vs MT5 group; per-tier markup |
| ADM-10 | Commission plans CRUD | Including L1/L2 shares |
| ADM-11 | Partner / application mgmt | Full IB lifecycle; parent assignment |
| ADM-12 | Payout review UI | Pay or reject with reason |
| ADM-13 | Ledger view | Filterable for reconciliation |
| ADM-14 | Client tagging & segmentation(filter) | Country tag + labels |
| RBAC-01 | Master admin | Full permission set |
| RBAC-02 | Sub-admin permission toggle | Granted permissions only |
| RBAC-03 | Role-gating - mask data | Navigation + routes enforced |
| RBAC-07 | Admin user-management UI | Create admins, assign roles |
| RBAC- 08 | IP white list | List the ip to be whitelisted |

Timelines run from kickoff and assume timely confirmation of open points and continuous access to the trading server and payment credentials.