Phase 1  ·  Committed Scope

Cleaning Route Planner — Feature List

Rev 1  ·  18 September 2026  ·  Ref FSD-01  ·  Confidential

Eighteen committed deliverables across four work-streams. The system serves one cleaning team running one service in Lebanon — there is no fleet, no service catalogue and no customer-facing booking in this phase. The product is deliberately one screen: a day’s schedule beside a map of the route. Everything below exists to serve the single question the business actually has, which is whether a new customer can be fitted into a day without wrecking it.

| Work-stream | Deliverables | Delivery sequence |
| --- | --- | --- |
| Scheduling & Route | 5 | 1 — Core engine |
| Bookings | 5 | 2 — Booking flow |
| Map & Locations | 4 | 3 — Map |
| Setup & Access | 4 | Cross-cutting |
| Total committed | 18 | 21 days |

Delivery

Committed:  all 18 deliverables within 21 calendar days of kickoff.

Target:  the team will work to complete the scope inside 14 days.

Build order: the scheduling engine first, since it is the only part that can be subtly wrong without looking wrong; then the booking flow that sits on top of it; then the map. Setup and access are delivered cross-cutting throughout.

01   Scheduling & Route     5 DELIVERABLES

| Ref | Deliverable | Scope note |
| --- | --- | --- |
| SCH-01 | Daily schedule | One team, one day at a time; depot to depot |
| SCH-02 | Travel time & distance | Road distances from a mapping provider, cached |
| SCH-03 | Day summary | Stops, distance, driving, cleaning, return time |
| SCH-04 | Feasibility checks | Late arrival, availability breach, late return |
| SCH-05 | Available-time suggestions | Workable ranges, each with its cost to the day |

02   Bookings     5 DELIVERABLES

| Ref | Deliverable | Scope note |
| --- | --- | --- |
| BOK-01 | New booking | Customer, location, availability window, duration |
| BOK-02 | Live route impact | Recalculates as the booking is edited |
| BOK-03 | Manual time override | Any time may be chosen; the impact is shown |
| BOK-04 | Reschedule | Same flow applied to an existing booking |
| BOK-05 | Complete / cancel | Cancelled work leaves the route |

03   Map & Locations     4 DELIVERABLES

| Ref | Deliverable | Scope note |
| --- | --- | --- |
| MAP-01 | Country map with route | Numbered stops, depot, driving line |
| MAP-02 | Location entry | Map click, place search, or a shared map link |
| MAP-03 | Location precision | Shows how exactly a place is known |
| MAP-04 | Planning areas | Towns grouped into the team’s operating areas |

04   Setup & Access     4 DELIVERABLES

| Ref | Deliverable | Scope note |
| --- | --- | --- |
| ADM-01 | Staff sign-in | Single role; accounts created by the owner |
| ADM-02 | Customer records | Name, phone, saved locations |
| ADM-03 | Day settings | Depot, working hours, default job length |
| ADM-04 | Areas & places setup | Editable; no fixed administrative geography |

Not in this phase

Excluded by design, not by omission. Each would be a phase of its own and none is needed to run a single team’s day.

| Multiple teams, vehicles or drivers | Multiple services, pricing or quoting |
| --- | --- |
| Recurring or repeating bookings | Customer-facing self-booking |
| Notifications — SMS, WhatsApp or email | Driver mobile application |
| Invoicing, payments or payroll | Reporting and analytics |
| Automatic re-optimisation of a whole day | Arabic / right-to-left interface |

Timelines run from kickoff and assume the depot location, working hours and operating areas are confirmed at the start. Road distances are provided by a mapping platform whose free allowance covers a single team’s volume; no third-party cost is assumed in this phase.